PMS supplier position for Dental Reform Prior Approval clinical criteria changes

The Prior Approval clinical criteria changes are effective from 1 November 2026.
All PMS suppliers are aware of the changes and timescales required.

The following table is an indication of the dates each PMS supplier is targeting for delivery:

|  | PMS Supplier Readiness |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PMS Supplier/System | Development completion date | System testing completion date | Commence Fit for Purpose testing with ATOS | Commence Accreditation testing with PSDS | Implementation date |
| Carestream | Complete | Complete | 22-Sep-26 | 30-Sep-26 | mid Oct 2026 |
| Dentally | Complete | Complete | Complete | In progress | w/c 26 Oct 2026 |
| Pearl | 21-Sep-26 | 25-Sep-26 | 28-Sep-26 | 05-Oct-26 | w/c 26 Oct 2026 |
| Software of Excellence | Complete | Complete | Complete | Complete | w/c 26 Oct 2026 |
| Systems for Dentists | 21-Sep-26 | 02-Oct-26 | 05-Oct-26 | 08-Oct-26 | w/c 26 Oct 2026 |

All PMS Suppliers have confirmed that there will be a level of communication/guidance advising practices of changes and any impact to software.  This will be carried out nearer the point of implementation.

If you have any questions or concerns over the dates included in the table above, please contact your PMS supplier.

Please be aware that dates are subject to change.

Date Last Updated – 18/09/2026